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ATTACHMENT 2: PROPOSAL FORM
RFP: Arborist Services for CWDG Project (#2026-02)

PROPOSER COMPANY NAME: ____________________________

1.  COST PROPOSAL 

The undersigned, as Proposer, declares that they have carefully examined the complete RFP, and agrees that if selected for award for Arborist Services for CWDG Project (2026-02), to provide the required proof of insurance as outlined in the RFP in a timely manner and to work collaboratively with the Lake County Resource Conservation District (District) to expedite execution of a Master Agreement, Task Order, and Notice to Proceed (NTP) within the timeline proposed in the RFP.
	Item No.
	Deliverable
	Cost

	1
	Physical Marking of Identified Trees
	Included

	2
	Comprehensive Inventory Report (Excel and GIS Shapefiles)
	Included

	3
	Summary Report
	Included

	4
	Photographs
	Included






         Total Cost: $__________________ Total Cost written in words: _________________________________

2. TIMELINE PROPOSAL 
ATTACHMENT 1: PROPOSER INFORMATION FORM


Page  of 

Page  | 

The undersigned, as PROPOSER, understands that the District requires submission of all deliverables no more than 10 (ten) business days after Notice to Proceed (NTP) and that the District has established “Schedule/Availability” as a criterion in the evaluation process with a value of up to 35 points plus 5 bonus points.
There are twenty-one (21) road segments prioritized by length, and numbered Index #1 through #21.
Proposers who can complete Index #1-#10 will receive 25 points. 
Proposers who can complete Index #1-#15 will receive up to 28 points. 
Proposers who can complete Index #1-#19 will receive up to 32 points. 
Proposers who can complete Index #1-#21 will receive the full 35 points. 
Proposers who can complete all twenty-one (21) road segments in less than ten (10) days will receive the full 35 points, plus 5 bonus points. 
Please refer to the table of road segments shown in the Scope of Work section of the RFP and on page 2 of APPENDIX 2: Project Area Map and indicate the number of road segments you can complete:

PROPOSER can complete road segments #1-Bottle Rock Road through #_______________________

            # of business days PROPOSER needs to complete the stated road segments (max 10) __________________ 
	
3. AUTHORIZED REPRESENTATIVE SIGNATURE 


__________________________________________________	      ___________________________________
	Authorized Representative Name (printed)		     	       Title 

__________________________________________________           ____________________________________
 Authorized Representative Signature				      Date
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